## Schedule

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Complete basic viable idea** | | **First game prototype** | | **second game prototype** | | **Final game** | | **Final** | |
| Brainstorming | 9/17 -9/23 | coding | 10/1-10/12 | testing first prototype | 10/15-10/16 | testing second prototype | 10/27-10/28 | testing other’s game | 11/15-11/20 |
| Design | 9/24-9/29 | testing | 10/12-12/15 | thinking other’s opinions | 10/17-10/19 | enhancing | 10/28-10/29 | evaluate feedback | 11/20-11/21 |
| create a design document | 9/29-9/30 |  |  | enhancing and coding | 10/20-10/25 | testing | 10/29-11/14 | solve problem | 11/21-11/25 |
|  |  |  |  | testing | 10/25-10/27 | sumbitting final game | 11/14 | create website | 11/25-12/15 |

## Task list

|  |  |  |  |
| --- | --- | --- | --- |
| **Type of task** | **Task** | **Time estimate** | **Notes** |
| immediate | Brainstorming | 10 hr |  |
| immediate | paper prototype gameplay | 5 hr |  |
| immediate | design document | 3 hr |  |
| short | code first prototype | 30 hr |  |
| short | test first prototype | 5 hr |  |
| short | enhance first prototype | 15 hr |  |
| short | test second prototype | 5 hr |  |
| short | enhance second prototype | 15 hr |  |
| short | test final prototype | 5 hr |  |
| long | testing other’s game | 5 hr |  |
| long | evaluate  and feedback | 2 hr |  |
| long | solve problem | 5 hr |  |
| long | create website | 20 hr |  |

## Ongoing Responsibilities

|  |  |  |
| --- | --- | --- |
| **Ongoing responsibilityies** | **Who** | **Note** |
| Coding first prototype | ZZ |  |

## Asset List

|  |  |  |  |
| --- | --- | --- | --- |
| **What** | **Quantum** | **Use** | **Note** |
| Plane | 1 | background |  |
| Sphere | N/A | characters |  |
| cube | N/A | characters |  |
| Sword\_classic | N/A | weapon |  |
| Free house | N/A | building |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |

## 

## Completed Tasks

|  |  |  |
| --- | --- | --- |
| **Completed tasks** | **Who** | **Note** |
| Brainstorming | ZZ |  |
| paper prototype gameplay | ZZ |  |
| design document | ZZ |  |